|  |
| --- |
| Team Name: sdmay23-07Team Members: Bridget S, Caleb A, George M, Jared C, Max B, Michael M, Jamie AReport Period:Nov4-Nov11**Summary of Progress in this Period**Created documentation of materials needed for purchase.Materials Document approved by supervisor.Submitted for order.App backend research and development.**Pending Issues**None**Plans for Upcoming Reporting Period**Receive hardware partsCreate testing documentContinue to develop application |