|  |
| --- |
| Team Name: sdmay23-07  Team Members: Bridget S, Caleb A, George M, Jared C, Max B, Michael M, Jamie A  Report Period: Oct7-Oct14  **Summary of Progress in this Period**  Created draft design for application  **Pending Issues**  Must figure out how hardware design will protect against water ingress, collisions, and temperature variation  Research how RF interference may affect functionality of communications  Explore all options for backend software and hardware components  **Plans for Upcoming Reporting Period**  Continue to research viability of selected hardware and consider all options  Refine design of base application |